Potential Migration scenarios to migrate SharePoint content from NGC to SERCO

- Source – Site Collection

| Migration Approach | Use QODM to migrate the entire site collection from Source to a new site collection in the Target |
| --- | --- |
| Complexity | Low |
| Migration Effort | Low |

- Source – Subsite

| Migration Approach | Use QODM to migrate the subsite(s) from the Source to a new site collection in the Target |
| --- | --- |
| Complexity | Low to Medium |
| Migration Effort | Low |

- Source – Document Library

| Migration Approach | Use QODM to migrate the selected Document Library from Source to a new site collection in the Target |
| --- | --- |
| Complexity | Medium |
| Migration Effort | Medium |

- Source – Folder(s)/ File(s)

  - NCG Team to MOVE the folder(s)/ file(s) to a new site

| Migration Approach | - NCG Team to create a separate site in the Source - Create a document library - Move the folder(s) to the document library - Provide necessary access to the QODM App - Share the URL with the SERCO and Capgemini Teams |
| --- | --- |
| Complexity | Low to Medium |
| Migration Effort | Low |
| Recommendation | Capgemini Migration Highly recommends this approach |

  - ITMS Team to MOVE the folder(s)/ file(s) to a new site

| Migration Approach | - NCG Team to create a separate site in the Source - NCG Team to provide necessary access to the respective IMTS team members - IMTS Team members Create a document library - IMTS Content owner to move the folder(s) to the document library - NGC Team to provide necessary access to the QODM App - NGC Team to Share the URL with the SERCO and Capgemini Teams |
| --- | --- |
| Complexity | Medium |
| Migration Effort | Low |
| Recommendation | Capgemini Migration Highly recommends this approach |

  - Capgemini Migration team to migrate Folder(s)/ File(s) directly from the Source to Target

| Migration Approach | - NCG Team to provide exact Folder/ File URLs - NGC Team to Provide necessary access to the QODM App - CG Team to create a new site collection in the target - CG Team to configure individual migration jobs to migrate the Folder(s)/ File(s) |
| --- | --- |
| Complexity | High |
| Migration Effort | High |
| Recommendation |  |